|  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **ID** | **User Story** | **Tasks** | **Day 1** | **Day 2** | **Day 3** | **Day 4** | **Day 5** | **Day 6** |
| 1 | As a user I want to be able to play a game of hangman on my own. So that I don’t need to ask someone else to play with me. | Design the interface of the game | 5 | 0 | 0 | 0 | 0 | 0 |
| Write the code for the game interface | 0 | 8 | 0 | 0 | 0 | 0 |
| Save the set of words which is to be selected randomly to play the game | 0 | 0 | 2 | 0 | 0 | 0 |
| Write a test plan to ensure | 0 | 0 | 0 | 6 | 0 | 0 |
| Automate tests to ensure its working properly | 0 | 0 | 0 | 0 | 8 | 0 |
| Update the code in case of errors | 0 | 0 | 0 | 0 | 0 | 4 |

**Sprint Backlog of the 1st Sprint:**